# Trinity Fellowship Sermon Tagging Plan (2026-06-28)

Dobby (for Chris)

2026-06-28

Table of Contents

# Trinity Fellowship Sermon Tagging Plan

## Goal

Apply the topic taxonomy (see topics-proposed-2026-06-28.md) to Trinity Fellowship’s sermon archive so a future topic index page can link sermons to doctrinal and life topics. Produce durable metadata, not just a one-off list.

## The Corpus (verified 2026-06-28)

Pulled from Transistor API for show ID 57028, and cross-checked against the public RSS feed at https://feeds.transistor.fm/trinity-fellowship-of-alabama.

- 78 published episodes (no drafts).

- Date range: 2024-09-23 → 2026-06-21.

- Span: 21 months (≈ “nearly 2 years”).

- Transcripts available: 10 of 78 — and not from Transistor. Apple Podcasts (via Transistor’s auto-transcription pipeline) publishes <podcast:transcript> tags in the RSS feed as new episodes drop. Coverage so far:

  - 2 as text/plain (most recent: Who Can Dwell with God? 2026-06-14 and The Twelve Spies 2026-06-07). These include opening songs + sermon.

  - 8 as application/x-subrip (SRT) for episodes Dec 21 2025 – Feb 16 2026. Sermon-only, with timestamps.

- Local cached transcripts at projects/trinity-fellowship/transcripts/ (10 files, ~428 KB total). Manifest at transcripts/manifest.json.

- Series detected (from title patterns):

  - Firm Foundation: What We Believe about X — 9 episodes (Sept–Nov 2025). Maps directly to Trinity’s stated 9 beliefs.

  - I Am the … — 6 episodes (Apr–May 2025 + 2026-03-02).

  - One Voice: Glorifying God through X — 3 episodes (Aug–Sept 2025).

  - Christ at X — 2 episodes (Feb 2025).

  - Walk in X — 2 episodes (Jan–Feb 2025).

  - The New Self — 1 episode (Jan 2025). Likely Ephesians.

  - Heavy Exodus preaching Jan–Jun 2026 — natural book axis.

- Older service recordings on disk: 4 transcripts at outputs/sermons/R_*.transcript.txt for May 17, June 7, June 14, June 21, 2026 (full service audio with songs + communion — would need a cut to sermon-only).

Full inventory: projects/trinity-fellowship/sermon-inventory-2026-06-28.json (Transistor side). Transistor-side transcript attachment: 0 of 78.

## Phase 1 — Get Transcripts

Apple Podcasts auto-publishes transcripts in the RSS feed as new episodes drop, but only the most recent ~10 weeks are covered. Older episodes need to be transcribed from audio.

Two-track strategy:

### Track A — Use what’s already in the RSS feed (FREE, instant)

For the 10 episodes that already have <podcast:transcript> tags in the feed:

- Pull the feed: curl -s https://feeds.transistor.fm/trinity-fellowship-of-alabama.

- For each episode, find the <podcast:transcript> element and download from its URL (Transistor CDN serves these without auth).

- Two formats appear:

  - text/plain (most recent 2 episodes) — includes opening song + sermon. Strip the song block if Chris wants sermon-only.

  - application/x-subrip (SRT, 8 episodes) — sermon-only with timestamps. Strip cue numbers and timestamps for clean text, or keep as-is for the public page.

- Cache at projects/trinity-fellowship/transcripts/<date>_<title>_<guid>.{txt,srt}. Build a manifest at transcripts/manifest.json.

Already done on 2026-06-28: 10 transcripts downloaded to projects/trinity-fellowship/transcripts/, manifest saved.

### Track B — Generate transcripts for the remaining 68

For everything before Dec 21 2025, the RSS feed has no <podcast:transcript> tags. We have to generate them.

Pipeline (reuses existing tooling):

- Download audio from Transistor CDN for each missing episode. Audio URLs are in the inventory JSON.

- Cut to sermon-only using scripts/sermon_audio_extract.py (existing pipeline — strips communion, hymns, announcements). Save WAV per episode.

- Transcribe with Whisper (existing ~/.openclaw/workspace/.venv-sermon venv). Recommend medium or large-v3 for sermon accuracy. Save .transcript.txt per episode.

- Upload transcript back to Transistor using scripts/transistor_sermon_upload.py --episode-id <id> --transcript-file <txt>. This adds transcript_text to the episode. On the next feed refresh, the <podcast:transcript> tag will appear automatically.

- Cache locally at projects/trinity-fellowship/transcripts/.

Estimated effort for the remaining 68:

- 68 episodes × ~35 min average = ~40 hours of audio.

- Whisper on a Mac M-series at medium model is roughly 5–10× realtime; full set should run overnight in a single batch (target: 1–2 unattended nights).

- Cutting to sermon-only needs per-episode start/end review (~2–3 min/sermon × 68 = ~3 hours of review cuts).

Open question: Do we batch the most recent year first (most of the Exodus + Psalms + Firm Foundation sermons are post-Dec 2025) and finish the older foundational sermons later? My recommendation: yes — the most recent year has the richest sermon data (book series + topical), and it’s what the topic page will be visited for most. The older foundational sermons (Sept–Dec 2024) can wait.

## Phase 2 — Tagging

Method: LLM-assisted tagging with human verification.

Why not pure manual skim: 78 transcripts × ~5–10 min/sermon of careful reading = 6–13 hours of focused Chris time. The decisions are subjective but followable — exactly what an LLM is good at drafting, and exactly where Chris’s judgment is needed for the verification pass.

Why not pure LLM: LLMs can drift on ambiguous sermons (e.g., a sermon that touches 5 topics lightly — does it get tagged with all 5 or just the dominant 2?). They also miss pastoral context (is this Brandon preaching through a difficult Psalms lament, or is it a stand-alone encouragement sermon?). Chris’s review pass is the quality gate.

Recommended workflow:

- Batching. Group sermons into batches of ~10 episodes per Codex sub-agent call. Each batch = the taxonomy (~3K tokens) + 10 transcripts (~70K tokens) + the tagging prompt (~2K tokens) = ~75K tokens per call. Well within gpt-5.4’s context window.

- Sub-agent per batch. Spawn one Codex sub-agent per batch. Task: for each sermon, return a structured suggestion with:

  - topics: list of taxonomy topic names (2–4)

  - book: primary Bible book (if identifiable from title/scripture/transcript)

  - series: series name (if identifiable; prefer existing series names from the inventory when applicable)

  - seasonal: optional — Advent / Christmas / Epiphany / Lent / Easter / Ascension / Pentecost

  - confidence: per-tag score (high / medium / low) so Chris knows where to focus review

  - notes: brief one-line rationale for the dominant topic

- Output schema: JSON-per-sermon, written to projects/trinity-fellowship/sermon-tags/suggested/<episode_id>.json.

- Chris’s verification pass. For each batch, Chris reviews the suggested tags in a single session (~20–30 min per batch for 10 sermons at ~2 min/sermon review). Edits/corrects, then promotes to projects/trinity-fellowship/sermon-tags/final/<episode_id>.yaml.

- Spot-check gate. Before promoting a batch from suggested → final, verify one or two of the LLM’s “low confidence” tags against the actual transcript. If the LLM is consistently wrong on a topic, the taxonomy may need a clarification — flag and refine.

Total Chris-time estimate: ~3–4 hours across 8 batches of ~10 sermons. Plus ~30 min of taxonomy refinement if the LLM trips on edge cases.

## Phase 3 — Storage & Schema

Location: projects/trinity-fellowship/sermon-tags/

projects/trinity-fellowship/sermon-tags/
├── suggested/    # raw LLM output, per-episode JSON (review queue)
│   ├── 12345.json
│   ├── 12346.json
│   └── ...
├── final/        # Chris-approved tags, per-episode YAML (source of truth)
│   ├── 12345.yaml
│   ├── 12346.yaml
│   └── ...
└── index.yaml    # master roll-up: every episode + final topics (for the public page)

Per-episode YAML schema (final/<episode_id>.yaml):

episode_id: 3265346              # Transistor episode id
title: "From Glory To Glory"
published_at: 2026-05-17
author: "Brandon Nelson"
duration_seconds: 2123
audio_url: "https://media.transistor.fm/..."
transistor_url: "https://share.transistor.fm/..."
transcript_path: "outputs/sermons/3265346-2026-05-17.transcript.txt"

# Parallel axes (see taxonomy doc)
book: "Exodus"                   # primary Bible book
series: "Exodus: God With Us"    # series name, or null
seasonal: null                   # Advent | Christmas | Epiphany | Lent | Easter | Ascension | Pentecost | null

# Doctrinal + life topics (flat list, 2-4 entries)
topics:
  - "The Work of Christ"
  - "The Character of God"
  - "Sanctification"

# Optional metadata
primary_topic: "The Work of Christ"
tagged_at: "2026-06-29"
tagged_by: "Chris Campos"
review_notes: ""

Why YAML over SQLite: 78 records is small enough that a flat YAML index is trivially searchable with grep/jq/yq. SQLite is overkill until we either (a) start handling non-Trinity content, or (b) build the public page server. If the public page goes server-side, migrate to SQLite then.

## Phase 4 — Public Topic Page (later, separate doc)

The taxonomy + tags are the prerequisite data layer. The actual public page (Netlify site, embedded section on Trinity’s existing site, or a static HTML build) is a separate design decision. Holding for a future conversation once the data layer is solid.

## Quality Gates

Before declaring the tagging work “done”:

- Coverage check. Every sermon gets 2–4 doctrinal topics. None get zero. None get more than 5 (topical focus rule).

- Series consistency. All sermons in the same series get the same series value (verify with a yq group-by).

- Distribution sanity. Each doctrinal topic has at least one sermon tagged (unless the topic is rare-and-pastoral like “Last Judgment”). No topic should have 30+ sermons tagged (over-broad).

- Spot-check. Chris personally re-reads 8–10 random transcripts and confirms the tags match his recollection of the sermon.

- Taxonomy drift log. If the LLM consistently wants to use a topic that isn’t in the taxonomy (or a topic that’s clearly under-bucketed), add it to topics-proposed-2026-06-28.md as an amendment, not an ad-hoc tag.

## Effort Roll-up

| Phase | Effort | Mostly |
| --- | --- | --- |
| 1A — pull RSS transcripts (10 episodes) | Done 2026-06-28 (instant) | Automated |
| 1B — transcribe remaining 68 | 1–2 nights of compute + ~3 hr review cuts | Automated + light human |
| 2 — tagging | ~3–4 hr Chris verification + ~30 min taxonomy polish | Human-led with LLM assist |
| 3 — storage | ~30 min setup | One-time |
| 4 — public page | (future session) | — |

## Risks & Open Questions

- Audio availability for older episodes. Some older Transistor episodes may have audio that wasn’t kept on the CDN indefinitely. We should check that all 78 episodes return a live audio URL before starting Phase 1B.

- Apple’s transcript coverage gap. Apple only auto-generates transcripts for new episodes. The 68 older sermons will all need Whisper. None of those have any reference transcript today, so the LLM tagging has nothing to ground against.

- Sermon-only cut quality. Per the existing pipeline, the cut auto-pick “is rarely correct on the first try.” Plan for ~10% of cuts needing manual re-cut. That’s already factored into the 3 hour review estimate.

- Whisper model choice. tiny (what the Telegram daemon uses) is too lossy for theological vocabulary. medium is the speed/accuracy sweet spot; large-v3 is slower but more accurate on rare theological terms. Recommendation: start with medium, spot-check 5 sermons, escalate to large-v3 if accuracy is unsatisfactory.

- Guest speakers. Some “Firm Foundation” sermons may have had guest speakers from Redeemer. The tagging should be author-agnostic; series and topics matter, not the speaker.

- Oldest sermons. The first few episodes (Sept–Oct 2024) appear to be foundational church-plant sermons (“Why We’re Here”, “Who We Are”, “Blessed in Christ”). These may not fit cleanly into the doctrinal taxonomy — they’re more about ecclesiology and church identity. Expect to lean on Bucket 3 (Church, Worship, Spiritual Growth) for these.

- RSS feed format drift. The two recent text/plain transcripts include the opening hymn. If we want sermon-only from text/plain, we need to strip the hymn block. If we want sermon-only from SRT, just drop cue numbers and timestamps. Decision: keep raw + generate a cleaned .clean.txt per episode for tagging?

## Next Step

On your sign-off, the immediate work is:

- Already done: 10 RSS transcripts cached at projects/trinity-fellowship/transcripts/ with manifest.

- Strip SRT cue numbers and timestamps if you want sermon-only text. Write scripts/srt_to_text.py if it’s worth a tool (cheap, ~30 lines).

- Verify all 78 audio URLs are live on Transistor (sanity check before Phase 1B).

- Build (or reuse) the batch cut-and-transcribe runner for the remaining 68.

- Run pilot on the next 10 episodes (oldest first if we go chronological, or newest-first if we prioritize recent preaching). Review cuts and transcripts.

- Once pilot transcripts look good, spawn the first Codex tagging sub-agent on those 10 to validate the prompt before scaling to the full 78.